**Daily Scrum Meeting**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Daily Scrum Meeting (30 minutes) | | | | |
| Date | Description | Affected | Action | Attended |
| 14th November 2016 | Discuss about the goal of the project | Some goal are set too high | Goal are set and could be achieved in the time given. | All |
| 14th November 2016 | Discuss the user story of the project | User story out of project | 18 user stories are created. | All |
| 15th November 2016 | Separate projects into modules and assign user story | - | 6 modules created, registration with 2 user stories, ordering/reservation with 3 user stories,member maintainence with 2 user stories,menu maintenance with 4 user stories,staff  maintenance with 4 user stories and payment with 3 user stories. | All |
| 15th November 2016 | Discuss which module as priority | - | Registration as priority for the project | All |
| 16th November 2016 | Discuss which module  coding part assign to who do. | -Difficult to find the available time | - Register (Vijayo Wee Sheng Hao, Ong Kai Lun, Ong Xiang)  - Login (Choo Chyau Hoong, Ong Kai Lun, Chan Ken Feng)  - Make Order Food(Vijayo Wee Sheng Hao, Choo Chyau Hoong, Ong Xiang)  - Update Ordered Food (Ong Kai Lun, Chan Ken Feng,Vijayo Wee Sheng Hao)  -Check Seat Availability(Ong Kai Lun, Choo Chyau Hoong,Vijayo Wee Sheng Hao)  -View Member List(Chan Ken Feng, Ong Xiang)  - Delete Member (Ong Kai Lun, Choo Chyau Hoong,Vijayo Wee Sheng Hao, Ong Xiang) | All |
| 17th November 2016 | Create UI and coding for the member registration | Trouble creating UI and face error and bug. | Look for UI design inspiration on the internet and search for how to solve error and bugs. | All |
| 18th November 2016 | Create UI and coding for login part | Login problem with the database connection | Successfully solve the problem by search for solution in the internet and keep testing | All |
| 19th November 2016 | Continue creating UI and coding |  | Member can successfully register like (Choo Koon Hui,1990/1/22,F) can register into the system. Login staff and member can login successfully | All |
| 20th November 2016 | Testing input validation for the member registration and login | Member registration input error | Member register validation problem successfully solve and login validation no problem | All |
| 22th November 2016 | Discuss about the next module coding and ui part | UI design opinion conflict | All member giving voting which design idea is the better. | All |
| 23th November 2016 | Create UI and coding for food ordering part | - | Food order UI design successfully created. | All |
| 24th November 2016 | Continue creating UI and coding | Food ordering coding face errors | Look solution on internet to solve the error. | All |
| 25th November 2016 | Testing food order  validation | Order food quantity error | Keep run and testing and able to solve the problem | All |
| 27th November 2016 | Discuss about the next module coding and ui part | - | Able to decide how to design the UI and coding. | All |
| 28th November 2016 | Create UI and coding for checking seat availability | Trouble getting seat availability from the database | Lookup on the internet for solution and but unable to solve it. |  |
| 29th November 2016 | Continue solve seat availability problems | - | Keep testing and able to solve the problems. |  |
| 1st December 2016 | Create UI and coding for member view list | - | Able to get member detail from database and view it |  |
| 2nd December 2016 | Create UI and coding for delete member | - | Successfully remove a member from the system |  |
| 3rd December 2016 | Task Completed | - | Submit tasks |  |