**Logging**

**Week 6**

1. Vijayo Wee Sheng Hao, Ong Kai Lun, Ong Xiang
2. Time: 17th November 2016(Thursday), 3.00pm
3. Activity: Register as a member
4. As a customer, i can register as a member

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create a registration as a member user interface. | Ong Xiang,Ong Kai Lun | 2Hours 30 minutes | 7 Hours |
| Write the source code for registration as a member such as name,phone number,address and date of birth required. | Vijayo Wee Sheng Hao,Ong Kai Lun | 3Hours |
| Testing the registration as a member and fix the bug. | Ong Xiang,Vijayo Wee Sheng Hao | 1 Hour 30 minutes |

1. Choo Chyau Hoong, Ong Kai Lun, Chan Ken Feng
2. Time: 18th November 2016(Friday), 3.45pm
3. Activity: Login of the system
4. As a customer, I can login to the system

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create login user interface | Ong Kai Lun,Choo Chyau Hoong | 1Hours 30 minutes | 5 Hours 30minutes |
| Coding for the login function. | Choo Chyau Hoong,Ong Kai Lun | 2Hours 30minutes |
| Testing the login function and fix the bug. | Chan Ken Feng,Choo Chyau Hoong | 1 Hour 30 minutes |

**Week 7**

1. Vijayo Wee Sheng Hao, Choo Chyau Hoong, Ong Xiang
2. Time: 23th November 2016(Wednesday), 5.30pm
3. Activity: Order food from the system
4. As a customer, i can order food.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an user interface to allow customer to make order | Ong Xiang, Choo Chyau Hoong | 1Hours 30 minutes | 6 Hours |
| Writing the source code to make an order for the food | Choo Chyau Hoong,Vijayo Wee Sheng Hao | 2Hours 30minutes |
| Testing validation like invalid food order, invalid input and empty input | Ong Xiang, Choo Chyau Hoong | 1 Hour |
| Fixing any errors and bugs | Vijayo Wee Sheng Hao, Ong Xiang | 1 Hour |

1. Ong Kai Lun, Chan Ken Feng,Vijayo Wee Sheng Hao
2. Time: 25th November 2016(Friday), 4.00pm
3. Activity: Update the order that has been made.
4. As a customer, I can update order.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an user interface to update ordered food detail | Chan Ken Feng,Vijayo Wee Sheng Hao | 1Hour | 5 Hours 30minutes |
| Writing the source code to update the food ordered | Vijayo Wee Sheng Hao,Ong Kai Lun | 2Hours |
| Testing the input validation for invalid input and empty input | Chan Ken Feng,Ong Kai Lun | 1 Hour 30 minutes |
| Fixing any errors and bugs | Ong Kai Lun,Vijayo Wee Sheng Hao | 1 Hour |

**Week 8**

1. Ong Kai Lun, Choo Chyau Hoong,Vijayo Wee Sheng Hao
2. Time: 28th November 2016(Monday), 4.20pm
3. Activity: Check the seat available.
4. As a customer, i can check the seat.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an button to  display and check the seat available | Vijayo Wee Sheng Hao,Ong Kai Lun | 1Hours 30 minutes | 6 Hours 30minutes |
| Writing the source code for the button check the seat availability | Vijayo Wee Sheng Hao, Choo Chyau Hoong | 2Hours 30minutes |
| Testing the seat available whether display and get the info correct | Choo Chyau Hoong,Ong Kai Lun | 1 Hour 30 minutes |
| Fixing any bugs and error | Vijayo Wee Sheng Hao,Ong Kai Lun | 1 Hour |

1. Chan Ken Feng, Ong Xiang
2. Time: 1st December 2016(Thursday), 6.00pm
3. Activity: View member list.
4. As an admin, I can view the member list.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create the view member list user interface . | Ong Xiang | 1Hours 30 minutes | 5 Hours 30 minutes |
| Write the source code for view member list function. | Chan Ken Feng | 2Hours 30minutes |
| Testing the view member list function and fix the bug. | Chan Ken Feng,Ong Xiang | 1 Hour 30 minutes |

1. Ong Kai Lun, Choo Chyau Hoong,Vijayo Wee Sheng Hao, Ong Xiang
2. Time: 2th December  2016(Friday), 4.20pm
3. Activity:Delete member details.
4. As an admin, I can delete member detail.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create a delete member detail user interface. | Ong Xiang,Ong Kai Lun | 1Hours | 4 Hours 30minutes |
| Write the source code for delete member detail function. | Choo Chyau Hoong,Vijayo Wee Sheng Hao | 2Hours 30minutes |
| Testing the delete member detail and fix the bug. | Vijayo Wee Sheng Hao,Ong Xiang | 1 Hour |