**Logging**

**Week 6**

1. Vijayo Wee Sheng Hao, Ong Kai Lun, Ong Xiang
2. Time: 17th November 2016(Thursday), 3.00pm
3. Activity: Register as a member
4. As a customer, i can register as a member

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create a registration as a member user interface. | Ong Xiang,Ong Kai Lun | 2Hours 30 minutes | 7 Hours |
| Write the source code for registration as a member such as name,phone number,address and date of birth required. | Vijayo Wee Sheng Hao,Ong Kai Lun | 3Hours |
| Testing the registration as a member and fix the bug. | Ong Xiang,Vijayo Wee Sheng Hao | 1 Hour 30 minutes |

1. Choo Chyau Hoong, Ong Kai Lun, Chan Ken Feng
2. Time: 18th November 2016(Friday), 3.45pm
3. Activity: Login of the system
4. As a customer, I can login to the system

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create login user interface | Ong Kai Lun,Choo Chyau Hoong | 1Hours 30 minutes | 5 Hours 30minutes |
| Coding for the login function. | Choo Chyau Hoong,Ong Kai Lun | 2Hours 30minutes |
| Testing the login function and fix the bug. | Chan Ken Feng,Choo Chyau Hoong | 1 Hour 30 minutes |

**Week 7**

1. Vijayo Wee Sheng Hao, Choo Chyau Hoong, Ong Xiang
2. Time: 23th November 2016(Wednesday), 5.30pm
3. Activity: Order food from the system
4. As a customer, i can order food.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an user interface to allow customer to make order | Ong Xiang, Choo Chyau Hoong | 1Hours 30 minutes | 6 Hours |
| Writing the source code to make an order for the food | Choo Chyau Hoong,Vijayo Wee Sheng Hao | 2Hours 30minutes |
| Testing validation like invalid food order, invalid input and empty input | Ong Xiang, Choo Chyau Hoong | 1 Hour |
| Fixing any errors and bugs | Vijayo Wee Sheng Hao, Ong Xiang | 1 Hour |

1. Ong Kai Lun, Chan Ken Feng,Vijayo Wee Sheng Hao
2. Time: 25th November 2016(Friday), 4.00pm
3. Activity: Update the order that has been made.
4. As a customer, I can update order.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an user interface to update ordered food detail | Chan Ken Feng,Vijayo Wee Sheng Hao | 1Hour | 5 Hours 30minutes |
| Writing the source code to update the food ordered | Vijayo Wee Sheng Hao,Ong Kai Lun | 2Hours |
| Testing the input validation for invalid input and empty input | Chan Ken Feng,Ong Kai Lun | 1 Hour 30 minutes |
| Fixing any errors and bugs | Ong Kai Lun,Vijayo Wee Sheng Hao | 1 Hour |

**Week 8**

1. Ong Kai Lun, Choo Chyau Hoong,Vijayo Wee Sheng Hao
2. Time: 28th November 2016(Monday), 4.20pm
3. Activity: Check the seat available.
4. As a customer, i can check the seat.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create an button to  display and check the seat available | Vijayo Wee Sheng Hao,Ong Kai Lun | 1Hours 30 minutes | 6 Hours 30minutes |
| Writing the source code for the button check the seat availability | Vijayo Wee Sheng Hao, Choo Chyau Hoong | 2Hours 30minutes |
| Testing the seat available whether display and get the info correct | Choo Chyau Hoong,Ong Kai Lun | 1 Hour 30 minutes |
| Fixing any bugs and error | Vijayo Wee Sheng Hao,Ong Kai Lun | 1 Hour |

1. Chan Ken Feng, Ong Xiang
2. Time: 1st December 2016(Thursday), 6.00pm
3. Activity: View member list.
4. As an admin, I can view the member list.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create the view member list user interface . | Ong Xiang | 1Hours 30 minutes | 5 Hours 30 minutes |
| Write the source code for view member list function. | Chan Ken Feng | 2Hours 30minutes |
| Testing the view member list function and fix the bug. | Chan Ken Feng,Ong Xiang | 1 Hour 30 minutes |

1. Ong Kai Lun, Choo Chyau Hoong,Vijayo Wee Sheng Hao, Ong Xiang
2. Time: 2th December  2016(Friday), 4.20pm
3. Activity:Delete member details.
4. As an admin, I can delete member detail.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hour Spent | Total Hour |
| Create a delete member detail user interface. | Ong Xiang,Ong Kai Lun | 1Hours | 4 Hours 30minutes |
| Write the source code for delete member detail function. | Choo Chyau Hoong,Vijayo Wee Sheng Hao | 2Hours 30minutes |
| Testing the delete member detail and fix the bug. | Vijayo Wee Sheng Hao,Ong Xiang | 1 Hour |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Daily Scrum Meeting (30 minutes) | | | | |
| Date | Description | Affected | Action | Attended |
| 14th November 2016 | Discuss about the goal of the project | Some goal are set too high | Goal are set and could be achieved in the time given. | All |
| 14th November 2016 | Discuss the user story of the project | User story out of project | 18 user stories are created. | All |
| 15th November 2016 | Separate projects into modules and assign user story | - | 6 modules created, registration with 2 user stories, ordering/reservation with 3 user stories,member maintainence with 2 user stories,menu maintenance with 4 user stories,staff  maintenance with 4 user stories and payment with 3 user stories. | All |
| 15th November 2016 | Discuss which module as priority | - | Registration as priority for the project | All |
| 16th November 2016 | Discuss which module  coding part assign to who do. | -Difficult to find the available time | - Register (Vijayo Wee Sheng Hao, Ong Kai Lun, Ong Xiang)  - Login (Choo Chyau Hoong, Ong Kai Lun, Chan Ken Feng)  - Make Order Food(Vijayo Wee Sheng Hao, Choo Chyau Hoong, Ong Xiang)  - Update Ordered Food (Ong Kai Lun, Chan Ken Feng,Vijayo Wee Sheng Hao)  -Check Seat Availability(Ong Kai Lun, Choo Chyau Hoong,Vijayo Wee Sheng Hao)  -View Member List(Chan Ken Feng, Ong Xiang)  - Delete Member (Ong Kai Lun, Choo Chyau Hoong,Vijayo Wee Sheng Hao, Ong Xiang) | All |
| 17th November 2016 | Create UI and coding for the member registration | Trouble creating UI and face error and bug. | Look for UI design inspiration on the internet and search for how to solve error and bugs. | All |
| 18th November 2016 | Create UI and coding for login part | Login problem with the database connection | Successfully solve the problem by search for solution in the internet and keep testing | All |
| 19th November 2016 | Continue creating UI and coding |  | Member can successfully register like (Choo Koon Hui,1990/1/22,F) can register into the system. Login staff and member can login successfully | All |
| 20th November 2016 | Testing input validation for the member registration and login | Member registration input error | Member register validation problem successfully solve and login validation no problem | All |
| 22th November 2016 | Discuss about the next module coding and ui part | UI design opinion conflict | All member giving voting which design idea is the better. | All |
| 23th November 2016 | Create UI and coding for food ordering part | - | Food order UI design successfully created. | All |
| 24th November 2016 | Continue creating UI and coding | Food ordering coding face errors | Look solution on internet to solve the error. | All |
| 25th November 2016 | Testing food order  validation | Order food quantity error | Keep run and testing and able to solve the problem | All |
| 27th November 2016 | Discuss about the next module coding and ui part | - | Able to decide how to design the UI and coding. | All |
| 28th November 2016 | Create UI and coding for checking seat availability | Trouble getting seat availability from the database | Lookup on the internet for solution and but unable to solve it. |  |
| 29th November 2016 | Continue solve seat availability problems | - | Keep testing and able to solve the problems. |  |
| 1st December 2016 | Create UI and coding for member view list | - | Able to get member detail from database and view it |  |
| 2nd December 2016 | Create UI and coding for delete member | - | Successfully remove a member from the system |  |
| 3rd December 2016 | Task Completed | - | Submit tasks |  |