**Sprint Planning**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Story** | **Estimated Time (Days)** | **Priorities** | **Developers** |
| 17th November | As a customer, I can register as a member. | 2 | High | Vijayo Wee Sheng Hao,Ong Kai Lun,Ong Xiang |
| 19th November | As an customer, I can login to the system. | 2 | Medium | Choo Chyau Hoong, Ong Kai Lun, Chan Ken Feng |
| 23th November | As a customer, i can order food. | 3 | High | Vijayo Wee Sheng Hao,Choo Chyau Hoong,Ong Xiang |
| 26th November | As a customer, I can update order. | 3 | High | Ong Kai Lun,Chan Ken Feng,Choo Chyau Hoong |
| 30th November | As a customer, i can check the seat. | 5 | Medium | Ong Kai Lun,Ong Xiang,Vijayo Wee Sheng Hao |
| 2nd December | As an admin, I can view the member list. | 2 | Low | Chan Ken Feng,Choo Chyau Hoong |
| 3rd December | As an admin, I can delete member detail. | 3 | Medium | Vijayo Wee Sheng Hao,Ong Kai Lun,Ong Xiang |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **User**  **Story** | **Day**  **1** | **Day**  **2** | **Day**  **3** | **Day**  **4** | **Day**  **5** | **Day**  **6** | **Day**  **7** | **Day**  **8** | **Day**  **9** | **Day**  **10** | **Day**  **11** | **Day**  **12** | **Day**  **13** | **Day**  **14(26)** |
| As a customer, I can register as a member. | 0 | 0 | 0 | 0 | **3** | **3** | **1** | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an customer, I can login to the system. | 0 | 0 | 0 | 0 | 0 | **2** | **3.5** | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As a customer, i can order food. | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | **2** | **4** | 0 | 0 | 0 |
| As a customer, I can update order. | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | **1.5** | **3** | **1** |
| As a customer, i can check the seat. | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an admin, I can view the member list. | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an admin, I can delete member detail. | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **User**  **Story** | **Day**  **15** | **Day**  **16** | **Day**  **17** | **Day**  **18** | **Day**  **19** | **Day**  **20** | **Day**  **21** |
| As a customer, I can register as a member. | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an customer, I can login to the system. | **0** | **0** | 0 | 0 | 0 | 0 | 0 |
| As a customer, i can order food. | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As a customer, I can update order. | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As a customer, i can check the seat. | 0 | 0 | **2** | **2.5** | **2** | 0 | 0 |
| As an admin, I can view the member list. | 0 | 0 | 0 | 0 | **2** | **3.5** | 0 |
| As an admin, I can delete member detail. | 0 | 0 | 0 | 0 | 0 | **3** | **1** |