**Sprint Planning**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Story** | **Estimated Time (Days)** | **Priorities** | **Developers** |
| 5th December | As an admin, I could add a new menu | 2 | High | Chan Ken Feng, Ong Xiang, Vijayo Wee Sheng Hao |
| 6th December | As an admin, I can search for a menu. | 2 | Medium | Choo Chyau Hoong, Ong Kai Lun, Vijayo Wee Sheng Hao |
| 7th December | As an admin, I can delete a menu | 2 | Low | Choo Chyau Hoong, Ong Kai Lun, Ong Xiang |
| 8th December | As a customer, I can update the menu information | 2 | Medium | Choo Chyau Hoong, Chan Ken Feng, Ong Kai Lun |
| 12th December | As an admin, i can create new staff | 2 | High | Chan Ken Feng, Ong Kai Lun, Ong Xiang |
| 13th December | As an admin, I can search staff | 3 | Medium | Choo Chyau Hoong, Ong Xiang, Chan Ken Feng |
| 15th December | As an admin, I can update staff details | 3 | Medium | Vijayo Wee Sheng Hao,Ong Kai Lun,Chan Ken Feng |
| 17th December | As an admin, I can delete staff | 3 | Low | Choo Chyau Hoong,Ong Kai Lun,Chan Ken Feng |
| 19th December | As a customer, I can make payments | 4 | Hi | Choo Chyau Hoong, Chan Ken Feng, Vijayo Wee Sheng Hao |
| 22th December | As an admin, I can generate and print payment reports | 2 | Medium | Ong Kai Lun, Ong Xiang, Vijayo Wee Sheng Hao |
| 23th December | As a customer, I can print receipt | 2 | Medium | Choo Chyau Hoong, Ong Kai Lun, Vijayo Wee Sheng Hao |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **User**  **Story** | **Day**  **1** | **Day**  **2** | **Day**  **3** | **Day**  **4** | **Day**  **5** | **Day**  **6** | **Day**  **7** | **Day**  **8** | **Day**  **9** | **Day**  **10** | **Day**  **11** | **Day**  **12** | **Day**  **13** | **Day**  **14(26)** |
| As an admin, I could add a new menu | 0 | **3.5** | **3** | **1.5** | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an admin, I can search for a menu. | 0 | 0 | **4** | **2** | **1** | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an admin, I can delete a menu | 0 | 0 | 0 | **3** | **3** | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As a customer, I can update the menu information | 0 | 0 | 0 | 0 | **3** | **3** | 0 | 0 | 0 | 0 | 0 | **1.5** | **3** | **1** |
| As an admin, i can create new staff | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | **3.5** | **3** | **2** | 0 | 0 | 0 |
| As an admin, I can search staff | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | **3** | **3** | **1.5** | 0 | 0 |
| As an admin, I can update staff details | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | **3** | **3** | **1** |
| As an admin, I can delete staff | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | **3** |
| As a customer, I can make payments | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an admin, I can generate and print payment reports | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As a customer, I can print receipt | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **User**  **Story** | **Day**  **15** | **Day**  **16** | **Day**  **17** | **Day**  **18** | **Day**  **19** | **Day**  **20** | **Day**  **21** |
| As an admin, I could add a new menu | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an admin, I can search for a menu. | **0** | **0** | 0 | 0 | 0 | 0 | 0 |
| As an admin, I can delete a menu | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As a customer, I can update the menu information | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| As an admin, i can create new staff | 0 | 0 | **2** | **2.5** | **2** | 0 | 0 |
| As an admin, I can search staff. | 0 | 0 | 0 | 0 | **2** | **3.5** | 0 |
| As an admin, I can update staff details | 0 | 0 | 0 | 0 | 0 | **3** | **1** |
| As an admin, I can delete staff | **3** | **1** | 0 | 0 | 0 | **0** | 0 |
| As a customer, I can make payments | 0 | 0 | **3** | **3** | **1.5** | **0** | 0 |
| As an admin, I can generate and print payment reports. | 0 | 0 | 0 | 0 | **3** | **2.5** | 0 |
| As a customer, I can print receipt | 0 | 0 | 0 | 0 | 0 | **3** | **3.5** |